# Test Execution Summary Report — Project 01

Project Name: SauceDemo E-Commerce Web Application Testing

Test Management Tool: Atlassian JIRA

QA Engineer: Mehwish Touseef

Test Execution Cycle: Sprint 1 / Cycle 1

Execution Date: September 2026

Environment: Google Chrome (Version 128+), Windows 11

Target URL: https://www.saucedemo.com/

### 1. Executive Summary

Is project ka primary objective SauceDemo web application ke core modules (Authentication, Product Catalog, Shopping Cart, aur Checkout Flow) ki comprehensive manual testing perform karna tha. Manual testing lifecycle ko end-to-end follow karte hue Jira mein requirements log ki gayi, 20 test cases execute kiye gaye, defect reporting aur retesting verify ki gayi.

### 2. Test Scope

- Modules In Scope:

  - User Authentication & Login Validation (Valid, Invalid, Empty fields, Locked accounts)

  - Product Catalog, Sorting & Detail Pages

  - Cart Management (Add, Remove, Badge counter)

  - End-to-End Checkout Flow (Shipping form, Calculation, Order confirmation)

- Out of Scope:

  - Payment gateway third-party integrations

  - Cross-browser mobile testing (Safari/iOS)

### 3. Test Execution Metrics & Results

| Metric Description | Count | Percentage |
| --- | --- | --- |
| Total Test Cases Planned | 20 | 100% |
| Test Cases Executed | 20 | 100% |
| Passed (Initial Run) | 17 | 85% |
| Failed (Defects Logged) | 3 | 15% |
| Retested & Verified (Passed) | 1 | 5% |
| Final Passed Test Cases | 18 | 90% |
| Open Defects | 2 | 10% |

### 4. Defect Report & Bug Lifecycle Summary

Total 3 defects log kiye gaye:

| Defect ID | Summary | Severity | Priority | Status |
| --- | --- | --- | --- | --- |
| SCRUM-31 (Bug 1) | Locked-out user error message disappears too quickly | Major | High | Closed / Verified |
| SCRUM-32 (Bug 2) | Special characters in Postal Code causes checkout failure without clear error | Medium | Medium | To Do / Open |
| SCRUM-33 (Bug 3) | Total amount calculation has 1 cent rounding discrepancy on multi-item checkout | Critical | High | To Do / Open |

- Retesting & Regression Note: Defect SCRUM-31 ko build v1.0.2 par retest kiya gaya. Error notification properly persist ho raha hai, isliye is bug ko Jira mein verify karke close kar diya gaya aur associated test case TC-04 pass mark kiya gaya.

### 5. Test Deliverables Checklist

- [x] JIRA Project configuration & Board setup

- [x] User Stories / Requirements created

- [x] 20 Test Cases documented with Steps and Expected Results

- [x] Pass / Fail execution recorded

- [x] Bug reports with Severity & Priority logged

- [x] Bug lifecycle & Retesting evidence added

- [x] Final Test Execution Summary Report prepared

### 6. QA Recommendation & Sign-Off

Application ke primary flows (Login, Inventory, Cart) stable hain. Do critical/medium defects (SCRUM-32 aur SCRUM-33) abhi open hain jo checkout calculations aur validation se related hain. In bugs ke fix hone aur final regression cycle run hone tak production deployment hold karne ki recommendation di jaati hai.

QA Sign-off Status: CONDITIONAL PASS (Pending open defects fix).